# DOMMMA - Product Roadmap

# DOMMMA Product Roadmap

## Current Status: V21 (December 2025)

Platform is fully functional with AI chatbot (Nova), property listings, contractor marketplace, e-signing, payments, analytics, and comprehensive email verification.

## Immediate Priorities (P0)

### 1. Production Email Sending

**Status:** BLOCKED - Needs user DNS setup

**Description:** Resend API is in test mode, can only send to verified email

**Action Required:** User must add DNS records (DKIM, MX, SPF) in AWS Route 53 for dommma.com

**Impact:** Email verification for new users won't work in production

### 2. Featured Property Payment Flow

**Status:** PARTIAL - Model exists, payment flow pending

**Description:** Connect Stripe payment for landlords to mark listings as "featured"

**Files:** `backend/server.py`, `frontend/src/pages/Landlord/MyProperties.jsx`

**Features needed:**

- Stripe checkout for featured upgrade

- Payment-on-success (when property rented)

- Featured badge display

- Priority sorting in search results

### 3. CDN Cache Verification Workaround

**Status:** KNOWN ISSUE

**Description:** Frontend preview is heavily cached by CDN

**Workaround:** Verify code changes by checking local bundle content

**Note:** This is an infrastructure limitation, not a code bug

## Short-term Goals (P1)

### 4. Role-Specific Analytics Dashboards

**Status:** PARTIAL - Platform analytics exists

**Description:** Build dedicated dashboards for each user role

**Files:** Create new pages under `frontend/src/pages/Analytics/`

**Features:**

- Renters: Search history, saved properties, application status

- Landlords: Listing views, inquiries, revenue tracking

- Contractors: Lead conversion, job completion rates, earnings

### 5. Real Competitor Scraping

**Status:** MOCKED - Uses local DB data

**Description:** Replace mocked scraping with real web scraping

**Options:**

- Bright Data

- ScrapingBee

- Custom scraper for FB Marketplace, Craigslist, Kijiji

**Files:** `backend/services/ai_tools.py`, POST /api/ai/competitor-analysis

### 6. Credit Card Management UI

**Status:** NOT STARTED

**Description:** Allow users to save and manage payment methods

**Files:** Create component in `frontend/src/pages/User/Settings.jsx`

**Integration:** Stripe Customer Portal or custom implementation

## Medium-term Goals (P2)

### 7. DocuSign-like Document Builder

**Status:** NOT STARTED

**Description:** Enhance Documents section for full document lifecycle

**Features:**

- Upload BC tenancy agreements

- Fill form fields in-browser

- Send for signature

- Store signed copies securely

### 8. Post-Reservation Upsells

**Status:** COMPONENT EXISTS - Needs integration

**Description:** Suggest services to renters after they reserve

**Files:** `frontend/src/components/PostReservationUpsell.jsx`

**Services:**

- Moving companies

- Internet providers

- Home insurance

- Utility setup

### 9. In-House Financing (Mocked)

**Status:** NOT STARTED

**Description:** Build UI mockups for financing features

**Features (mocked):**

- Rent-to-own programs

- Deposit financing

- Line of credit for landlords/contractors

## Long-term Vision (P3)

### 10. In-House Financing

**Description:** Line of Credit for platform users

**Targets:**

- Landlords (property improvements)

- Contractors (equipment purchases)

- Renters (security deposits)

### 11. Native Mobile Apps

**Description:** iOS and Android apps

**Approach:**

- React Native or Flutter

- Push notification support

- Offline capability

- Native camera access

### 12. Advanced AI Features

**Description:** Next-gen AI capabilities

**Features:**

- Multi-property comparison

- Market trend predictions

- Automated rent adjustments

- Chatbot personality customization

## Technical Debt

### Code Quality

| Task | Priority | Effort |
| --- | --- | --- |
| Split server.py into routers | P3 | Medium |
| Fix npm peer dependency warnings | P2 | Low |
| Add comprehensive test coverage | P2 | High |
| Implement proper error boundaries | P3 | Low |

### Infrastructure

| Task | Priority | Effort |
| --- | --- | --- |
| Set up CI/CD pipeline | P2 | Medium |
| Add monitoring/alerting | P2 | Medium |
| Implement rate limiting | P2 | Low |
| Database backup automation | P1 | Low |

## Feature Completion Matrix

| Feature | Backend | Frontend | Testing | Docs |
| --- | --- | --- | --- | --- |
| Auth + Email Verification | DONE | DONE | DONE | DONE |
| Listings + Search | DONE | DONE | DONE | DONE |
| Claim Listing Flow | DONE | DONE | DONE | DONE |
| Contractors + Ratings | DONE | DONE | DONE | DONE |
| AI Chat (Nova) | DONE | DONE | DONE | DONE |
| Voice STT/TTS | DONE | DONE | DONE | DONE |
| Payments (Stripe) | DONE | DONE | DONE | DONE |
| DocuSign E-Sign | DONE | DONE | DONE | DONE |
| Analytics Dashboard | DONE | DONE | DONE | DONE |
| Lease Assignments | DONE | DONE | DONE | DONE |
| E-Sign Documents | DONE | DONE | DONE | DONE |
| My Resume | DONE | DONE | DONE | DONE |
| AI Applicant Ranking | DONE | DONE | DONE | DONE |
| Video Tours | DONE | DONE | - | - |
| Syndication | DONE | DONE | - | - |
| Address Autocomplete | DONE | DONE | DONE | DONE |
| WCB/Insurance Verify | DONE | DONE | - | - |
| Featured Properties | PARTIAL | PARTIAL | - | - |
| Competitor Analysis | MOCKED | DONE | - | - |

## Success Metrics

### User Engagement

Daily active users

Chat messages per session

Listings created via AI

Contractor bookings

### Revenue

Stripe transaction volume

Lease assignment fees

Premium subscriptions (future)

### Platform Health

API response times

Error rates

User satisfaction scores

## Timeline (Estimated)

| Quarter | Focus |
| --- | --- |
| Q4 2025 | Complete P0 items (DNS, Featured Properties) |
| Q1 2026 | Role-specific Analytics, Credit Card UI |
| Q2 2026 | DocuSign-like builder, Post-reservation upsells |
| Q3 2026 | Mobile Apps MVP |
| Q4 2026 | In-House Financing, Scale |

## Known Blockers

| Blocker | Owner | Resolution |
| --- | --- | --- |
| Resend Test Mode | User | Add DNS records in AWS Route 53 |
| CDN Caching | Infrastructure | Platform limitation - use local bundle verification |

Last updated: December 2025